TRADING BOT — DEVELOPER ISSUE LOG

Bug Fixes, Formatting Improvements & Feature Upgrades

Prepared: 20 May 2026   |   Priority: CRITICAL > HIGH > IMPROVEMENT

# ISSUE SUMMARY

| Ref | Issue Title | Priority | Category |
| --- | --- | --- | --- |
| BOT-001 | Current Price Missing from Alert | HIGH | Formatting |
| BOT-002 | TP1 / TP2 / R:R Showing N/A on Delivered Alerts | CRITICAL | Logic |
| BOT-003 | Liquidity Context Dumping All Levels — Unreadable | HIGH | Formatting |
| BOT-004 | Duplicate Stage 1 Emails for Same Setup | CRITICAL | Logic |
| BOT-005 | Stage 1 and Stage 2 Field Names Inconsistent | HIGH | Formatting |
| BOT-006 | Opposing Direction Alerts Firing Within Same Candle | CRITICAL | Logic |
| BOT-007 | 7/10 Score Alerts Being Delivered — Below Threshold | CRITICAL | Logic |
| BOT-008 | Multi-Exchange Scanning Causing Duplicate Signals | CRITICAL | Architecture |
| BOT-009 | Email Subject Line Missing Key Context | IMPROVEMENT | Formatting |
| BOT-010 | Reasoning Section Needs Structured Format | IMPROVEMENT | Formatting |
| BOT-011 | Coin Universe — Add Dynamic Tier 5 Scanning | IMPROVEMENT | Feature |
| BOT-012 | Add DASHUSDT to Tier 2 Coin Universe | IMPROVEMENT | Feature |

# SECTION 1 — CRITICAL ISSUES (Fix First)

| BOT-002 | TP1 / TP2 / R:R Showing N/A on Delivered Alerts [CRITICAL] |
| --- | --- |
| Issue | Stage 2 Execution Alert emails are being delivered with TP1: n/a, TP2: n/a, and R:R to TP2: n/a. This is a prompt violation. A delivered alert with no targets provides no actionable information and misrepresents signal quality. |
| Solution | Add a pre-delivery null check before Stage 2 fires. If TP1 is null or empty, the alert must be suppressed and logged as INCOMPLETE SETUP — NOT DELIVERED. TP1 and TP2 must always be identified from the next structural liquidity level or HTF target before the alert is permitted to fire. Pre-delivery rule: IF TP1 == null OR TP2 == null → suppress Stage 2 → log as 'Incomplete Setup' → do not deliver. R:R must be auto-calculated as: (TP2 - Entry Zone midpoint) / (Entry Zone midpoint - SL). If TP2 is null, R:R cannot be calculated and the alert must be suppressed. |

| BOT-004 | Duplicate Stage 1 Emails for Same Setup [CRITICAL] |
| --- | --- |
| Issue | Multiple Stage 1 Zone Alert emails are being delivered for the same asset, direction, and key level within the same cooldown window. This creates inbox noise and confusion about which alert is active. |
| Solution | Implement a unique Setup ID for every Stage 1 event. Generate the ID as a hash of: asset symbol + direction + key level (rounded to 3 decimal places) + setup timeframe. Setup ID = hash(symbol + direction + round(key_level, 3) + timeframe) Before firing any Stage 1 alert, check whether a Setup ID with identical parameters already exists in the active setup log within the cooldown window. If yes, suppress the new Stage 1 and log as DUPLICATE — SUPPRESSED. Only one Stage 1 per unique Setup ID per cooldown period is permitted. |

| BOT-006 | Opposing Direction Alerts Firing Within Same Candle [CRITICAL] |
| --- | --- |
| Issue | Within the same 4H candle, the bot fired a SHORT alert on XAG at 2:56 AM and a LONG alert on the same asset 6 minutes later at 3:02 AM. On a 4H timeframe, 6 minutes is within the same candle. The bot fired twice as the liquidity classification changed mid-candle analysis. |
| Solution | Within the same HTF candle on the same asset, only one alert per direction is permitted. If a new liquidity classification contradicts a classification from the same candle, suppress the second alert and log it as CONFLICTING SIGNAL — SAME CANDLE. Rule: IF new_alert.asset == existing_alert.asset AND new_alert.candle_id == existing_alert.candle_id AND new_alert.direction != existing_alert.direction → suppress new_alert → log as 'Conflicting Signal'. Do not fire opposing direction alerts within the same candle on the same asset under any condition. |

| BOT-007 | Sub-Threshold Alerts Being Delivered (Score Below 8) [CRITICAL] |
| --- | --- |
| Issue | Alerts with confidence scores of 7/10 are being delivered to the trader's inbox. Per the prompt specification, only alerts scoring 8 or above are to be delivered via Email. Scores of 5–7 are logged internally only and never delivered. |
| Solution | The score filter must be enforced as a hard gate immediately before email delivery. This check must occur after all scoring calculations are complete. Delivery gate: IF confidence_score < 8 → suppress delivery → log internally as 'Below Threshold' → never send Email. Verify that the score filter runs after the Transitioning regime -2 deduction, after LTF confluence +1 bonus, and after any trap warning -2 deduction. The final calculated score, not the pre-modifier score, must be what the delivery gate checks. |

| BOT-008 | Multi-Exchange Scanning Causing Duplicate Signals [CRITICAL] |
| --- | --- |
| Issue | With 4 exchanges connected (Binance, Bybit, KuCoin, OKX), the same asset is being scanned on multiple exchanges simultaneously. This produces duplicate signals for the same setup as each exchange fires its own candle close event independently. This is a primary cause of duplicate Stage 1 emails. |
| Solution | Designate one primary exchange per asset. Scan candle close events from the primary exchange only. Secondary exchanges are permitted for order book depth reference only — they must never trigger condition detection or alert firing. Recommended primary exchange mapping: Tier 1, 2, 3 crypto assets: Binance (highest liquidity, most consistent candle data) Tier 3 assets not listed on Binance: OKX as secondary primary Tier 4 commodity tokens (XAUUSDT, XAGUSDT, CLUSDT): Bybit or OKX — use whichever has the highest 24h volume for that specific pair. Confirm at implementation. Rule: candle_close_trigger = primary_exchange_only. Secondary exchange data used for: order book depth, spread monitoring, price cross-validation only. |

# SECTION 2 — HIGH PRIORITY ISSUES

| BOT-001 | Current Price Missing from Alert Output [HIGH] |
| --- | --- |
| Issue | Neither Stage 1 nor Stage 2 alert emails include the current market price at the time of alert firing. Without this, the trader cannot immediately cross-verify that the price is at the level referenced in the alert, requiring manual chart lookup before acting. |
| Solution | Add Current Price as the first field in both Stage 1 and Stage 2 email output, immediately after Coin / Tier. Current Price: [live price at exact moment of alert firing] This must be the real-time price from the primary exchange WebSocket at the millisecond the alert fires — not a cached or delayed value. |

| BOT-003 | Liquidity Context Field Dumping All Detected Levels [HIGH] |
| --- | --- |
| Issue | The Liquidity Context field is outputting every liquidity level detected, resulting in lines like: 'EQH accepted beyond level (continuation); EQH accepted beyond level (continuation); untapped @ 1.3155; untapped @ 1.3260; untapped @ 1.3540; untapped @ 1.2023...' This is unreadable and contains redundant repeated classifications. |
| Solution | Limit Liquidity Context output to a maximum of 3 levels. Apply the following selection logic: 1. Primary: the liquidity classification most relevant to the current setup (Sweep and Reclaim, Sweep and Acceptance, or External Sweep at the key level) 2. Nearest Untapped Above: the closest unswept EQH or stop cluster above current price 3. Nearest Untapped Below: the closest unswept EQL or stop cluster below current price Required output format: Liquidity Context: [Classification] @ [price] ¦ Untapped Above: [price] ¦ Untapped Below: [price] Do not list all detected levels. Do not repeat the same classification multiple times. Select only the 3 most significant levels relative to the entry zone. |

| BOT-005 | Stage 1 and Stage 2 Output Field Names Inconsistent [HIGH] |
| --- | --- |
| Issue | Stage 1 emails use the field name 'Invalidation' while Stage 2 emails use 'SL'. These refer to the same value but different labels create confusion and make it harder to compare alerts for the same setup. |
| Solution | Unify the output template. Both Stage 1 and Stage 2 must use identical field labels throughout. Use the following standardised field names: SL: [price] (candle close basis) Remove 'Invalidation' as a field name from Stage 1 entirely. Replace with 'SL' to match Stage 2 format. All field names must be identical between both stages — only the fields present differ (Stage 1 omits Entry Zone, LTF Confirmation, TP1, TP2, R:R as these fire in Stage 2 only). |

# SECTION 3 — FORMATTING IMPROVEMENTS & FEATURE UPGRADES

| BOT-009 | Email Subject Line Missing Key Context [IMPROVEMENT] |
| --- | --- |
| Issue | Current subject lines read: 'ZONE ALERT — STANDBY · XAG · SHORT · 4h [PRIORITY]'. This format is missing the confidence score and condition confluence, requiring the trader to open the email to assess priority level. |
| Solution | Update email subject line format to include confidence score and conditions met. Use the following standardised format: Stage 1: [STAGE 1] ZONE ALERT ¦ [ASSET] ¦ [DIRECTION] ¦ [TF] ¦ Score: [X]/10 ¦ [A+B / A+D / C+B / C+D] Stage 2: [STAGE 2] EXECUTION ALERT ¦ [ASSET] ¦ [DIRECTION] ¦ [TF] ¦ Score: [X]/10 ¦ ENTRY READY This allows the trader to assess signal quality from the inbox without opening the email. |

| BOT-010 | Reasoning Section Needs Structured Format [IMPROVEMENT] |
| --- | --- |
| Issue | The Reasoning field in Stage 2 emails currently outputs freeform sentences that vary in structure and length. Per the prompt, reasoning must follow the logic chain: structure → zone → confluence → execution in 3 sentences maximum. Some emails deviate from this. |
| Solution | Enforce the following fixed 3-line reasoning structure. Each line is a single sentence. No more, no fewer. Structure: [describe the HTF structural event that triggered the setup] Zone: [describe the retracement zone, why it is significant, and how price interacted with it] Execution: [describe the LTF confirmation that validated the entry] At the end of every Stage 2 email, add two fixed footer lines: Rule: HTF defines the opportunity. LTF confirms execution. Final entry confirmation is at the trader's discretion. |

| BOT-011 | Coin Universe — Add Dynamic Tier 5 Scanning [IMPROVEMENT] |
| --- | --- |
| Issue | The current coin universe is a fixed list of 24 assets. Valid high-quality setups on coins outside this list (such as DASH) are completely invisible to the bot regardless of setup quality. A dynamic scanning capability would capture these opportunities without compromising signal quality on the core list. |
| Solution | Add a Tier 5 dynamic scanning layer to the bot. This runs as a separate lower-priority scan alongside the fixed tier list. Tier 5 definition: All USDT perpetual pairs on Binance with minimum 24-hour volume above $10,000,000 USD at the time of scan. Exclude all assets already covered in Tiers 1–4. Exclude all stable pairs, wrapped tokens, and leveraged tokens. Tier 5 scanning rules: Scan for Condition B pattern detection only — continuation and reversal patterns per the existing pattern library. Condition A and C detection is not required for initial Tier 5 scanning. However, Condition B alone cannot deliver an alert. A Tier 5 alert requires: Condition B confirmed + Condition A or C also present on the same asset and timeframe. Maximum confidence score for Tier 5 assets: 7/10 unless Condition A or C is present. If A or C is also confirmed, standard scoring applies with no cap. Alerts scoring below 8 are logged as Tier 5 watchlist candidates and never delivered. Volume threshold must be re-evaluated at each scan cycle — assets that drop below $10M volume are removed from the active Tier 5 scan list automatically. Tier 5 label in email: [ASSET] (Tier 5 — Dynamic Volume-Filtered) |

| BOT-012 | Add DASHUSDT to Tier 2 Coin Universe [IMPROVEMENT] |
| --- | --- |
| Issue | DASHUSDT is not currently in any tier of the coin universe. It is a legitimate mid-cap asset with sufficient liquidity that regularly forms valid HTF structures. A live Daily falling wedge setup with A+B confluence was identified manually but the bot produced no alert because the asset is not scanned. |
| Solution | Add DASHUSDT to Tier 2 alongside ADA, AVAX, LINK, DOT, MATIC, ATOM, NEAR, LTC. Tier 2 updated list: ADA, AVAX, LINK, DOT, MATIC, ATOM, NEAR, LTC, DASH Same requirements as all other Tier 2 assets: 4H/Daily BTC structural alignment before firing. Standard scoring, no cap. Primary exchange: Binance (DASHUSDT perpetual). |

# SECTION 4 — CLEAN EMAIL OUTPUT FORMAT REFERENCE

Both Stage 1 and Stage 2 emails must follow these exact templates. No additional fields. No omitted fields. Consistent label names throughout.

## Stage 1 — Zone Alert Template

| Field | Content |
| --- | --- |
| Subject Line | [STAGE 1] ZONE ALERT ¦ [ASSET] ¦ [DIRECTION] ¦ [TF] ¦ Score: [X]/10 ¦ [CONDITIONS] |
| Coin / Tier | [Asset] (Tier N — Description) |
| Current Price | [live price at alert fire time] |
| Direction | LONG or SHORT |
| Market Regime | Trending / Ranging / Transitioning |
| Timeframe | HTF [TF] |
| Conditions Met | A + B / A + D / C + B / C + D (list all that fired) |
| Pattern Detected | Pattern name and category (Condition B only) — n/a if not applicable |
| Liquidity Context | [Classification] @ [price] ¦ Untapped Above: [price] ¦ Untapped Below: [price] |
| Key Level | [exact price] |
| Retracement Zone | [price range] — FVG / OB / boundary / neckline |
| SL | [exact price] (candle close basis) |
| BTC Correlation | [one sentence] |
| Confidence Score | [X] / 10 |
| Status | STANDBY — awaiting price into zone, then LTF validation |
| Timeout | 5 candles (+2 extension if compressing near boundary; hard max 7 candles) |

## Stage 2 — Execution Alert Template

| Field | Content |
| --- | --- |
| Subject Line | [STAGE 2] EXECUTION ALERT ¦ [ASSET] ¦ [DIRECTION] ¦ [TF] ¦ Score: [X]/10 ¦ ENTRY READY |
| Coin / Tier | [Asset] (Tier N — Description) |
| Current Price | [live price at alert fire time] |
| Direction | LONG or SHORT |
| Market Regime | Trending / Ranging / Transitioning |
| Timeframe | HTF [setup TF] / LTF [execution TF] |
| Conditions Met | A + B / A + D / C + B / C + D (list all that fired) |
| Pattern Detected | Pattern name and category (Condition B only) — n/a if not applicable |
| Liquidity Context | [Classification] @ [price] ¦ Untapped Above: [price] ¦ Untapped Below: [price] |
| Key Level | [exact price] |
| Retracement Zone | [price range] — FVG / OB / boundary / neckline |
| LTF Confirmation Trigger | [describe what validated the entry on 1H or 15M] |
| Entry Zone | [refined price range] |
| TP1 | [next liquidity or structure level] |
| TP2 | [major HTF target / nearest untapped external liquidity] |
| SL | [exact price] (candle close basis only) |
| R:R to TP2 | [calculated ratio] |
| BTC Correlation | [one sentence] |
| Confidence Score | [X] / 10 |
| Reasoning — Structure | [HTF structural event that triggered the setup] |
| Reasoning — Zone | [retracement zone significance and price interaction] |
| Reasoning — Execution | [LTF confirmation that validated the entry] |
| Rule | HTF defines the opportunity. LTF confirms execution. |
| Disclaimer | Final entry confirmation is at the trader's discretion. |

END OF ISSUE LOG  —  All issues must be confirmed resolved before production deployment